**Basic Schedule:**

| **predicador** | **Duration** | **Task** |
| --- | --- | --- |
| - | 3 days | **New project strategy** |
| **New project strategy** | 15 days | **Business analysis requirement** |
| **Business analysis requirement** | 30 days | **Design** |
| **Business analysis requirement** | 45 days | **Development** |
| - | 7 days | **Testing** |
| - | 7 days | **Review** |
| **Delivered** | Depend to marketing tools(video, social media post, work shop) | **Marketing** |