**Estimation**:

| **Cost** | **Time** | **Scope** | **Process** |
| --- | --- | --- | --- |
| 5000 AED | 7 Days | * Develop project charter * Identify stakeholder * kick off Meeting | **Initiating** |
| 65,000 AED | 10 Days | * Develop scope statement * Create WBS * Create project schedule and cost baseline | **Planning** |
| 70,000 AED | 60 Days |  | **Executing** |
| 55,500 AED | 2 Days | * Progress documentation | **Monitoring & Controlling** |
| 4500 AED | 1 Day | * Final project documentation | **Closing** |

**Total estimation of project : 80 days**

**Total cost of the project : 200,000 ADE**